## Slide 1
SOFTWARE PROCESS MODELS
Mehwish Mumtaz

## Slide 2: What Do We Mean by a Process?
Is a series of steps involving activities, constraints, and resources to produce an intended output
  Prepare for exams
  Conduct a software competition
  Organize a trip
  Write a term project report
Involves a set of tools and techniques
  Block diagrams
  Notations

## Slide 3: How is a Process Useful?
Impose consistency and structure on a set of activities
Guide us to understand, control, examine, and improve the activities
Enable us to capture our experiences and pass them along

## Slide 4: Characteristics of a Process
Prescribes all major process activities
Uses resources, subject to set of constraints (such as schedule)
Produces intermediate and final products
May be composed of sub-processes with hierarchy or links
Each process activity has entry and exit criteria
Activities are organized in sequence, so timing is clear
Each process guiding principles, including goals of each activity
Constraints may apply to an activity, resource or product

## Slide 5: Software Lifecycle
When a process involves building a software (product), the process may be referred to as software (product) lifecycle
  Requirements analysis and definition
  System (architecture) design
  Program (detailed/procedural) design
  Writing programs (coding/implementation)
  Testing: unit, integration, system
  System delivery (deployment)
  Maintenance

## Slide 6: What is a Process Model?
Description of a process, evolved overtime, in a certain format
  May use text, pictures, or a combination
  Contains key process features

## Slide 7: Why is a Process Model Needed?
To form a common understanding
To find inconsistencies, redundancies, omissions
To find and evaluate appropriate activities for reaching process goals
To tailor a general process for a particular situation in which it will be used

## Slide 8: Nature of Software Process Model?
Models that prescribe how should development of software progress
Models that describe how is software developed in actuality

## Slide 9: Framework Activities
Communication
  customer, other stakeholders
Planning
  Roadmap, project plan
Modeling
  Understanding requirements, provide design
Construction
  Code generation, testing
Deployment
  Delivery to customer, feedback and evaluation

## Slide 10: Process Flow

## Slide 11: Software Development Process Models
Waterfall model
  Classical
  With prototyping
V model
Prototyping model
Phased development: increments and iterations
Spiral model
Unified process
Rapid Application Development (RAD)
Agile methods
  XP
  Scrum
  Kanban

## Slide 12: Waterfall Model
One of the first process development models proposed
Works for well understood problems with minimal or no changes in the requirements
Simple and easy to explain to customers
It presents
  a very high-level view of the development process
  sequence of process activities
Each major phase is marked by milestones and deliverables (artefacts)

## Slide 13: Waterfall Model (Contd.)

## Slide 14: Waterfall Model (Contd.)
Provides no guidance how to handle changes to products and activities during development (assumes requirements can be frozen)
Views software development as manufacturing process rather than as building process
There are no iterative activities that lead to building a final product
Long wait before a final product
Generates lots of documentation
Considered suitable for large projects

## Slide 15: Waterfall Model (Contd.)
Uncontrolled Software Development Process
No Iterations in WF?
Loop: Problem Definition, Technical Design and Development, Integration, Operations and Maintenance
Notes: Loop: Problem Definition, Technical Design and Development, Integration, Operations and Maintenance

## Slide 16: Waterfall Model with Prototyping
A prototype is a partially developed product
Prototyping helps
  developers assess alternative design strategies (design prototype)
  users understand what the system will be like (user interface prototype)

## Slide 17: Waterfall Model with Prototyping

## Slide 18: V Model
A variant of the waterfall model
Uses unit testing to verify procedural design
Uses integration testing to verify architectural (system) design
Uses acceptance testing to validate the requirements
If problems are found during verification and validation, the left side of the V can be re-executed before testing on the right side is re-enacted
Verification: Each function works correctly
Validation: All requirements have been implemented and each functionality can be traced back to a particular requirement

## Slide 19: V Model (Contd.)

## Slide 20: Phased Development
Cycle time
  Time between when requirements document was written and when the system was delivered
Shorter cycle time
Decomposed system
  System delivered in pieces
    enables customers to have some functionality while the rest is being developed
Two systems functioning in parallel
  the production system (release n): currently being used
  the development system (release n+1): the next version

## Slide 21: Phased Development (Contd.)

## Slide 22: Incremental(Iterative) Model
Basic Requirements
Customer use the first release
Modification in the first release
Useful when staffing is unavailable

## Slide 23: Prototyping Model
Allows repeated investigation of the requirements or design
Reduces risk and uncertainty in the development

## Slide 24: Prototyping Model (Contd.)

## Slide 25: Prototyping Model (Contd.)
RAPID (THROWAWAY) PROTOTYPING
Its name refers to the ease and speed with which a prototype can be modified to try different ideas with the user audience and incorporate their feedback.
EVOLUTIONARY PROTOTYPING
An evolutionary prototype differs from the traditional notion of a software prototype; an evolutionary prototype is a functional piece of software, not just a simulation.

## Slide 26: Waterfall vs Prototype

## Slide 27: Spiral Model
Suggested by Boehm (1988)
Combines development activities with risk management to minimize and control risks
The model is presented as a spiral in which each iteration is represented by a circuit around four major activities
  Plan
  Determine goals, alternatives and constraints
  Evaluate alternatives and risks
  Develop and test

## Slide 28: Spiral Model (Contd.)

## Slide 29: Spiral Model (Contd.)

## Slide 30: Spiral Model (Contd.)

## Slide 31: Spiral Model (Contd.)
Difficult to convince customers to use evolutionary approach-

## Slide 32: References
SE, Pressman
SE, Pfleeger
Acknowledgement
A few slides have been adapted from UCF slides for the SE course