## Slide 1
SOFTWARE PROCESS MODELS
Mehwish Mumtaz

## Slide 2: What Do We Mean by a Process?
Is a series of steps involving activities, constraints, and resources to produce an intended output
Involves a set of tools and techniques
  Block diagrams
  Notations

## Slide 3: How is a Process Useful?
Impose consistency and structure on a set of activities
Guide us to understand, control, examine, and improve the activities
Enable us to capture our experiences and pass them along

## Slide 4: Characteristics of a Process
Prescribes all major process activities
Uses resources, subject to set of constraints (such as schedule)
Produces intermediate and final products
May be composed of sub-processes with hierarchy or links
Each process activity has entry and exit criteria
Activities are organized in sequence, so timing is clear
Each process guiding principles, including goals of each activity
Constraints may apply to an activity, resource or product

## Slide 5: Software Lifecycle
When a process involves building a software (product), the process may be referred to as software (product) lifecycle
  Requirements analysis and definition
  System (architecture) design
  Program (detailed/procedural) design
  Writing programs (coding/implementation)
  Testing: unit, integration, system
  System delivery (deployment)
  Maintenance

## Slide 6: What is a Process Model?
Description of a process, evolved overtime, in a certain format
  May use text, pictures, or a combination
  Contains key process features

## Slide 7: Why is a Process Model Needed?
To form a common understanding
To find inconsistencies, redundancies, omissions
To find and evaluate appropriate activities for reaching process goals
To tailor a general process for a particular situation in which it will be used

## Slide 8: Nature of Software Process Model?
Models that prescribe how should development of software progress
Models that describe how is software developed in actuality

## Slide 9: Framework Activities
Communication
  customer, other stakeholders
Planning
  Roadmap, project plan
Modeling
  Understanding requirements, provide design
Construction
  Code generation, testing
Deployment
  Delivery to customer, feedback and evaluation

## Slide 10: Process Flow

## Slide 11: Software Development Process Models
Waterfall model
  Classical
  With prototyping
V model
Prototyping model
Phased development: increments and iterations
Spiral model
Unified process
Rapid Application Development (RAD)
Agile methods
  XP
  Scrum
  Kanban

## Slide 12: Waterfall Model
One of the first process development models proposed
Works for well understood problems with minimal or no changes in the requirements
Simple and easy to explain to customers
It presents
  a very high-level view of the development process
  sequence of process activities
Each major phase is marked by milestones and deliverables (artefacts)

## Slide 13: Waterfall Model (Contd.)

## Slide 14: Waterfall Model (Contd.)
Provides no guidance how to handle changes to products and activities during development (assumes requirements can be frozen)
Views software development as manufacturing process rather than as building process
There are no iterative activities that lead to building a final product
Long wait before a final product
Generates lots of documentation
Considered suitable for large projects

## Slide 15: Waterfall Model with Prototyping
A prototype is a partially developed product
Prototyping helps
  developers assess alternative design strategies (design prototype)
  users understand what the system will be like (user interface prototype)

## Slide 16: Waterfall Model with Prototyping

## Slide 17: V Model
A variant of the waterfall model
Uses unit testing to verify procedural design
Uses integration testing to verify architectural (system) design
Uses acceptance testing to validate the requirements
If problems are found during verification and validation, the left side of the V can be re-executed before testing on the right side is re-enacted
Verification: Each function works correctly
Validation: All requirements have been implemented and each functionality can be traced back to a particular requirement

## Slide 18: V Model (Contd.)

## Slide 19: V Model (Contd.)

## Slide 20: References
SE, Pressman
SE, Pfleeger
Acknowledgement
A few slides have been adapted from UCF slides for the SE course